EBU6304 Software Engineering Group Project

2025-26

| Group number | 101 |  |
| --- | --- | --- |
| member 1 | QM no: | Name: |
| member 2 | QM no: 231223748 | Name: Meiyu Fu |
| member 3 | QM no: | Name: |
| member 4 | QM no: | Name: |
| member 5 | QM no: | Name: |
| member 6 | QM no: | Name: |

First report

- Requirements

Describe the fact-finding techniques, iteration plan, prioritisation and estimation methods used in the project.

1.1 Fact-Finding Techniques

To identify the requirements of the system, our group used several simple fact-finding techniques. The project brief gives the general background of the system, but more detailed user needs still had to be identified. Therefore, we further analysed the scenario from the perspectives of different users and used this to support the backlog and prototype design.

First, we reviewed the project brief carefully. This helped us understand the current recruitment process, the main user roles, and the basic functions expected in the system. From the brief, we identified three main roles: TA applicants, Module Organisers, and administrators. We also noted that the current process relies on forms and Excel files, so one important aim of the system is to make the workflow clearer and more efficient.

1.2 Questions for TA Applicants

To better understand the TA side of the system, we prepared a few simple questions from the perspective of a student applicant.

What information would you like to see before applying for a TA job?

What personal details should be included in an applicant profile?

Do you think uploading a CV is necessary?

What is inconvenient about using forms or Excel files for TA applications?

Would you like to check your application status in the system?

If you apply for more than one job, what would make the process easier?

1.3 Summary of Findings

This interview suggests that TA applicants mainly care about clear job information, simple profile creation, CV upload, applying for more than one job more easily, and checking application status. These points were used to support the TA-related user stories and the first version of the prototype. They are also consistent with the TA-side functions suggested in the project brief.

From the TA perspective, several needs were identified.

First, applicants need clear job information before applying, such as the module name, basic responsibilities, and requirements. Second, they need a simple way to create a profile and upload a CV. Third, they need to browse available jobs and submit applications online. Finally, they want to check the status of their applications after submission.

These points are consistent with the suggested TA-side functions in the project brief, including creating a profile, uploading a CV, finding available jobs, applying for jobs, and checking application status.

1.4 Notes

These materials were mainly developed from simple interview-style questions and group discussion focused on the TA perspective. They were used to support the TA-related user stories and the first version of the low-fidelity prototype. At this stage, the purpose of these materials is to provide initial evidence for the report and help define the main TA-side functions more clearly.

Second, we discussed possible user needs within the group. Since each member focused on a different role, this helped us examine the system from multiple perspectives. In my part, I mainly focused on the TA side and considered what a student applicant would need during the application process.

Third, we prepared a few simple questions to think about the TA experience, such as what information should be shown in a job post, what applicants may need to upload, and whether they would want to check their application status. These findings were then used to refine the TA-related requirements and support the prototype design. The core TA functions we focused on included creating a profile, uploading a CV, finding available jobs, applying for jobs, and checking application status.

1.5 Prioritisation Method

To ensure the delivery of a functional Minimum Viable Product (MVP) within the project timeframe, we adopted the MoSCoW prioritisation technique.

lMust Have: We categorised core functionalities such as file-based data storage (US-D01), user authentication (US-D02), and the recruitment progress dashboard (US-C01) as high priority. These are essential for the system's basic operation.

lShould Have: Important but non-critical features, such as View Overall TA Workload(US-A01) and end-to-end testing (US-T01), were assigned this level.

lCould Have: Advanced features like AI-based skill matching are reserved for future iterations if time permits,such as Application History Archive(US-C02).This method allows our team to focus on the most critical business values for the school and TAs first.

1.6 Estimation Methods

Our team utilised Story Points based on the Planning Poker method to estimate the relative effort required for each User Story.

A simple task, such as a basic data retrieval, was defined as a baseline (1-2 points). More complex logic, such as implementing cross-file workload calculations or central permission controls, was assigned higher points (5-8 points).

1.7 Iteration Plan

The project is structured into four iterations, following an incremental delivery logic from "foundational architecture" to "advanced intelligence."

- Iteration 1 (Mar 23 - Mar 30): Focused on constructing the underlying framework. Key tasks include implementing the file-based persistence system (as per project requirements), designing multi-role authentication, and developing basic profile/job viewing features to verify the storage architecture.

- Iteration 2 (Mar 31 - Apr 12): Aimed at establishing the core business workflow. This involves a complete loop where MOs post job requirements and review applicants, while TAs can upload CVs, submit applications, and track their progress.

- Iteration 3 (Apr 13 - Apr 28): Centered on administrative management and data analytics. Features include centralized supervision of TA workloads, global job listings, and account information for Administrators, alongside integrated statistical tracking for MOs.

- Iteration 4 (Apr 29 - May 10): Serves as the technical enhancement phase. This iteration delivers advanced features, including an AI-assisted recommendation system for workload evaluation, a file-locking mechanism for data integrity, and comprehensive system testing.

This phased approach ensures the delivery of a functional incremental version at each stage. It aligns with the Agile principle of "prioritizing core functionality before technical optimization," effectively mitigating development risks while ensuring system robustness.

To here  - No more than 5 pages.

- Supporting material

Include supporting materials, such as interview questions, survey results, and customer feedback etc (if applicable).

2.2 Interview Notes for a TA Applicant

Q: Have you applied for a TA job before?

A: Not really. I looked at some before, but I did not actually apply.

Q: Why not?

A: I was not very sure about the process. Sometimes the information was too brief, so I was not sure whether I was suitable.

Q: What do you usually want to see in a TA job post?

A: The module name first. Then what the TA is expected to do.

Q: Anything else?

A: Yes, probably the time commitment. Also whether they want someone who has already taken the module.

Q: Would you mind creating a profile in the system?

A: No, that is fine.

Q: What should be included in the profile?

A: Basic details, like name, student ID, programme, email, year of study. Maybe some skills as well. If there is a section for previous experience, that would be useful.

Q: Do you think uploading a CV is necessary?

A: Yes.

Q: Why?

A: It is easier. A lot of things are already in the CV, so I would rather upload it than type everything again.

Q: What is annoying about using forms or Excel files?

A: It is easy to lose track of things.

Q: In what way?

A: You may not know whether the application was received. Also, if you apply for more than one role, you may have to fill in similar information again.

Q: Would you like to apply for several TA jobs in one system?

A: Yes, definitely. That would save time.

Q: After applying, what kind of feedback would you expect?

A: First, a confirmation that the application was submitted. After that, I would like to know whether it is under review or if there is already a result.

Q: Do you need a lot of updates?

A: Not a lot. Just enough to know what is happening.

Q: What would make the whole process better?

A: A simple interface. Clear job information. Easy CV upload. And a page to check application status.