# EBU6304 Software Engineering Group Project

## 2025-26

| Group number |  |  |
| --- | --- | --- |
| member 1 | QM no: | Name: |
| member 2 | QM no: | Name: |
| member 3 | QM no: | Name: |
| member 4 | QM no: | Name: |
| member 5 | QM no: | Name: |
| member 6 | QM no: | Name: |

# First report

## Requirements

Describe the fact-finding techniques, iteration plan, prioritisation and estimation methods used in the project.

1.1 Fact-Finding Techniques

To identify the requirements of the system, our group used three main fact-finding techniques: document analysis, group discussion, and simple interview-style questioning. Although the project brief provided the general scenario and suggested system functions, more detailed user needs still had to be identified. Therefore, we analysed the recruitment process from the perspectives of different stakeholders and used the findings to support the backlog and prototype design.

First, we used document analysis to examine the project brief. This helped us identify the current recruitment workflow, the main stakeholder groups, and the initial system scope. From the brief, we identified three main user roles: TA applicants, Module Organisers (MO), and administrators. We also noted that the current process relies on forms and Excel files, which suggests a need for a clearer and more efficient workflow. In addition, we briefly looked at similar TA recruitment practices in universities to understand common workflow structures. For example, XJTLU’s Teaching Assistant Management System suggests that a dedicated platform with clear user roles and structured recruitment stages can be useful in a similar educational context.

Second, we used group discussion to explore the likely needs, tasks, and pain points of different stakeholders. By comparing the expectations of TA applicants, Module Organisers, and administrators, we moved from the high-level description in the brief to a more detailed set of initial requirements. This also helped us define a realistic scope for the first prototype rather than attempting to include every possible feature at once. Our discussion suggested that TA applicants mainly need functions such as viewing job information, creating a profile, uploading a CV, submitting applications, and checking application status. It also highlighted the need for Module Organisers to post vacancies, review applicants, and update recruitment decisions, as well as the need for administrators to monitor TA allocation and workload across the system.

Third, we used simple interview-style questions to examine user needs in a more practical way. These questions focused on issues such as what information should appear in a job post, what information applicants should provide, what makes the current spreadsheet-based process inconvenient, and whether users would benefit from status tracking and clearer recruitment stages. This technique was especially useful for refining the TA-side workflow in the first prototype, while still keeping the wider needs of MO and Admin users in the backlog for later iterations.

Overall, these techniques helped the team identify initial requirements, clarify the project scope, and determine which functions should be prioritised in the first prototype. Since the first iteration could not cover every feature in equal depth, the prototype focused mainly on the TA-side workflow, while the needs of Module Organisers and administrators were retained in the wider backlog for later development. The detailed question lists and interview notes are included in the supporting materials as evidence for this stage of the requirement analysis.

To here  - No more than 5 pages.

## Supporting material

Include supporting materials, such as interview questions, survey results, and customer feedback etc (if applicable).

2.2 Interview Notes for a TA Applicant

Q: Have you applied for a TA job before?

A: Not really. I looked at some before, but I did not actually apply.

Q: Why not?

A: I was not very sure about the process. Sometimes the information was too brief, so I was not sure whether I was suitable.

Q: What do you usually want to see in a TA job post?

A: The module name first. Then what the TA is expected to do.

Q: Anything else?

A: Yes, probably the time commitment. Also whether they want someone who has already taken the module.

Q: Would you mind creating a profile in the system?

A: No, that is fine.

Q: What should be included in the profile?

A: Basic details, like name, student ID, programme, email, year of study. Maybe some skills as well. If there is a section for previous experience, that would be useful.

Q: Do you think uploading a CV is necessary?

A: Yes.

Q: Why?

A: It is easier. A lot of things are already in the CV, so I would rather upload it than type everything again.

Q: What is annoying about using forms or Excel files?

A: It is easy to lose track of things.

Q: In what way?

A: You may not know whether the application was received. Also, if you apply for more than one role, you may have to fill in similar information again.

Q: Would you like to apply for several TA jobs in one system?

A: Yes, definitely. That would save time.

Q: After applying, what kind of feedback would you expect?

A: First, a confirmation that the application was submitted. After that, I would like to know whether it is under review or if there is already a result.

Q: Do you need a lot of updates?

A: Not a lot. Just enough to know what is happening.

Q: What would make the whole process better?

A: A simple interface. Clear job information. Easy CV upload. And a page to check application status.