EBU6304 Software Engineering Group Project

2025-26

| Group number | 101 |  |
| --- | --- | --- |
| member 1 | QM no: | Name: |
| member 2 | QM no: 231223748 | Name: Meiyu Fu |
| member 3 | QM no: | Name: |
| member 4 | QM no: | Name: |
| member 5 | QM no: | Name: |
| member 6 | QM no: 231224033 | Name: Yuehan Meng |

First report

- Requirements

Describe the fact-finding techniques, iteration plan, prioritisation and estimation methods used in the project.

1.1 Fact-Finding Techniques

To identify the requirements of the system, our group used several simple fact-finding techniques. The project brief gives the general background of the system, but more detailed user needs still had to be identified. Therefore, we further analysed the scenario from the perspectives of different users and used this to support the backlog and prototype design.

First, we reviewed the project brief carefully. This helped us understand the current recruitment process, the main user roles, and the basic functions expected in the system. From the brief, we identified three main roles: TA applicants, Module Organisers, and administrators. We also noted that the current process relies on forms and Excel files, so one important aim of the system is to make the workflow clearer and more efficient.

Background

Universities worldwide still rely heavily on spreadsheets, email, and messaging groups to manage TA recruitment — a process riddled with errors, inefficiency, and poor scalability. A small but growing number of institutions have built dedicated systems to replace these manual workflows.

Current TA recruitment practices and their limitations

TA recruitment at Chinese universities remains overwhelmingly informal. Departments typically assign graduate students to TA roles through WeChat groups, email chains, and Excel spreadsheets maintained by administrative staff. BUPT International School faces additional complexity as a sino-foreign cooperative program with Queen Mary University of London: its TAs must support bilingual instruction across four engineering programs serving over 2,000 students, navigating both Chinese and UK academic standards simultaneously.

International universities operate similarly. Most departments run separate TA application processes — typically online forms feeding into manual review by faculty coordinators. Re-application is required each semester, generating repetitive paperwork at scale.

The pain points of spreadsheet-based recruitment are well-documented. Research shows that spreadsheet use leads to errors in 91% of cases, with version control failures endemic when multiple staff edit shared files. Recruiters using manual tools spend 80% of their time on routine administrative work rather than candidate evaluation, and applications frequently "slip through the cracks" in unwieldy spreadsheets. These problems intensify beyond 50–100 applicants per role.

Existing TA management systems

Three examples illustrate emerging solutions:

XJTLU's Teaching Assistant Management System (TAMS) is the most relevant precedent. Xi'an Jiaotong-Liverpool University — another sino-foreign cooperative institution in China — built a dedicated platform where students submit applications online, recruiting panels review candidates, and the Graduate School coordinates training certification. This demonstrates clear demand for such systems in the Chinese international education context.

The University of Waterloo's Odyssey TA Management module provides a mature institutional example, defining three user roles (students, instructors, TA managers) and managing assignment workflows across departments.

GTAMS, an open-source GitHub project, demonstrates a lightweight system built with Flask and SQLite, covering application submission through resume matching to faculty evaluation.

Across all systems, the core workflow is consistent: application submission → qualification collection → matching/assignment → notification → evaluation.

Design considerations for TA recruitment systems

Industry applicant tracking systems follow a standard pipeline with well-defined stages — Application Received → Screened → Reviewed → Shortlisted → Assigned/Rejected — each triggering automated notifications. The most effective systems visualize this pipeline and provide dashboards tracking key metrics.

For small-scale systems, role-based access control with three roles is the natural design: applicants (submit applications, view status), reviewers (evaluate candidates), and administrators (manage positions, oversee process). This three-role model appears consistently across TA systems studied.

Storage architecture depends on scale and concurrency requirements. While simple file-based approaches work for single users, multi-user systems require structured data management to prevent corruption under concurrent access. The choice between different technical approaches should balance system reliability with implementation feasibility.

Implications for BUPT International School

The landscape reveals a clear gap: no dominant commercial product exists for TA recruitment specifically, and most universities either use spreadsheets or build custom solutions. XJTLU's TAMS demonstrates that sino-foreign cooperative universities benefit from dedicated systems addressing their unique bilingual requirements. For BUPT International School, a lightweight system following standard applicant tracking patterns — with role-based access control, structured status tracking, and automated notifications — would address core pain points while remaining technically feasible as a student project.

1.2 Questions for TA Applicants

To better understand the TA side of the system, we prepared a few simple questions from the perspective of a student applicant.

What information would you like to see before applying for a TA job?

What personal details should be included in an applicant profile?

Do you think uploading a CV is necessary?

What is inconvenient about using forms or Excel files for TA applications?

Would you like to check your application status in the system?

If you apply for more than one job, what would make the process easier?

1.3 Summary of Findings

This interview suggests that TA applicants mainly care about clear job information, simple profile creation, CV upload, applying for more than one job more easily, and checking application status. These points were used to support the TA-related user stories and the first version of the prototype. They are also consistent with the TA-side functions suggested in the project brief.

From the TA perspective, several needs were identified.

First, applicants need clear job information before applying, such as the module name, basic responsibilities, and requirements. Second, they need a simple way to create a profile and upload a CV. Third, they need to browse available jobs and submit applications online. Finally, they want to check the status of their applications after submission.

These points are consistent with the suggested TA-side functions in the project brief, including creating a profile, uploading a CV, finding available jobs, applying for jobs, and checking application status.

1.4 Notes

These materials were mainly developed from simple interview-style questions and group discussion focused on the TA perspective. They were used to support the TA-related user stories and the first version of the low-fidelity prototype. At this stage, the purpose of these materials is to provide initial evidence for the report and help define the main TA-side functions more clearly.

Second, we discussed possible user needs within the group. Since each member focused on a different role, this helped us examine the system from multiple perspectives. In my part, I mainly focused on the TA side and considered what a student applicant would need during the application process.

Third, we prepared a few simple questions to think about the TA experience, such as what information should be shown in a job post, what applicants may need to upload, and whether they would want to check their application status. These findings were then used to refine the TA-related requirements and support the prototype design. The core TA functions we focused on included creating a profile, uploading a CV, finding available jobs, applying for jobs, and checking application status.

1.5 Prioritisation Method

To ensure the delivery of a functional Minimum Viable Product (MVP) within the project timeframe, we adopted the MoSCoW prioritisation technique.

lMust Have: We categorised core functionalities such as file-based data storage (US-D01), user authentication (US-D02), and the recruitment progress dashboard (US-C01) as high priority. These are essential for the system's basic operation.

lShould Have: Important but non-critical features, such as View Overall TA Workload(US-A01) and end-to-end testing (US-T01), were assigned this level.

lCould Have: Advanced features like AI-based skill matching are reserved for future iterations if time permits,such as Application History Archive(US-C02).This method allows our team to focus on the most critical business values for the school and TAs first.

1.6 Estimation Methods

Our team utilised Story Points based on the Planning Poker method to estimate the relative effort required for each User Story.

A simple task, such as a basic data retrieval, was defined as a baseline (1-2 points). More complex logic, such as implementing cross-file workload calculations or central permission controls, was assigned higher points (5-8 points).

1.7 Iteration Plan

The project is structured into four iterations, following an incremental delivery logic from "foundational architecture" to "advanced intelligence."

- Iteration 1 (Mar 23 - Mar 30): Focused on constructing the underlying framework. Key tasks include implementing the file-based persistence system (as per project requirements), designing multi-role authentication, and developing basic profile/job viewing features to verify the storage architecture.

- Iteration 2 (Mar 31 - Apr 12): Aimed at establishing the core business workflow. This involves a complete loop where MOs post job requirements and review applicants, while TAs can upload CVs, submit applications, and track their progress.

- Iteration 3 (Apr 13 - Apr 28): Centered on administrative management and data analytics. Features include centralized supervision of TA workloads, global job listings, and account information for Administrators, alongside integrated statistical tracking for MOs.

- Iteration 4 (Apr 29 - May 10): Serves as the technical enhancement phase. This iteration delivers advanced features, including an AI-assisted recommendation system for workload evaluation, a file-locking mechanism for data integrity, and comprehensive system testing.

This phased approach ensures the delivery of a functional incremental version at each stage. It aligns with the Agile principle of "prioritizing core functionality before technical optimization," effectively mitigating development risks while ensuring system robustness.

To here  - No more than 5 pages.

- Supporting material

Include supporting materials, such as interview questions, survey results, and customer feedback etc (if applicable).

2.2 Interview Notes for a TA Applicant

Q: Have you applied for a TA job before?

A: Not really. I looked at some before, but I did not actually apply.

Q: Why not?

A: I was not very sure about the process. Sometimes the information was too brief, so I was not sure whether I was suitable.

Q: What do you usually want to see in a TA job post?

A: The module name first. Then what the TA is expected to do.

Q: Anything else?

A: Yes, probably the time commitment. Also whether they want someone who has already taken the module.

Q: Would you mind creating a profile in the system?

A: No, that is fine.

Q: What should be included in the profile?

A: Basic details, like name, student ID, programme, email, year of study. Maybe some skills as well. If there is a section for previous experience, that would be useful.

Q: Do you think uploading a CV is necessary?

A: Yes.

Q: Why?

A: It is easier. A lot of things are already in the CV, so I would rather upload it than type everything again.

Q: What is annoying about using forms or Excel files?

A: It is easy to lose track of things.

Q: In what way?

A: You may not know whether the application was received. Also, if you apply for more than one role, you may have to fill in similar information again.

Q: Would you like to apply for several TA jobs in one system?

A: Yes, definitely. That would save time.

Q: After applying, what kind of feedback would you expect?

A: First, a confirmation that the application was submitted. After that, I would like to know whether it is under review or if there is already a result.

Q: Do you need a lot of updates?

A: Not a lot. Just enough to know what is happening.

Q: What would make the whole process better?

A: A simple interface. Clear job information. Easy CV upload. And a page to check application status.